## Slide 1: CSO Developments
All Island Tourism Statistics Liaison Group 25/6/2015

## Slide 2: Update on Releases
PCI:
  Q1 2015 Tourism & Travel published 11/6/2015
  No date yet for Q2 2015
Overseas Travel
  Publish within 28 days usually
HTS
  Q1 2015 – will publish 16th July
  Good progress being made on improving grossing methodology

## Slide 3: Update on CAPI
Joint tender prepared
Platform solution
Existing platforms only
eTender issued 15/5/2015
Closing date for receipt of Tenders: 26/6/2015
3 Stage Tender evaluation process

## Slide 4: CAPI Implementation Schedule
Indicative timeframe – completion dates:
  Stage 1 – 17/7/2015
  Stage 2 – 31/7/2015
  Stage 3 – 14/9/2015
  Signing of contracts – 19/10/2015
  Development of a working solution – 18/12/2015
  Training and testing – 28/3/2016
  Parallel runs – Q2 & Q3 2016
  Full migration to CAPI – Q42016
  N.B. Full implementation conditional on the recruitment of additional interviewers to implement CAPI