## Slide 1: CSO Developments
All Island Tourism Statistics Liaison Group 16/6/2016

## Slide 2: Update on Releases
PCI:
  Q1 2016 Tourism & Travel due to be published on 17/6/2015
Overseas Travel
  Publish within 28 days usually
HTS
  Q1 2016 – will publish in July
  New grossing methodology
  Domestic day trips- no decision on collection

## Slide 3: Update on CAPI
Joint tender with CPI has resulted in delays in the development of the Tourism prototype.
Work just commencing on development of Tourism prototype – well behind schedule
Solution not as straight forward as we had originally hoped
Will require a lot more testing than originally envisaged.
Due to the modal chance and the introduction of new sampling methodology, a huge amount of on site testing also required

## Slide 4: CAPI – Implication of Delays in Development Tourism Prototype
Still aiming to meet target deadline of Q32017 for going ‘live’ with CAPI – but probable that it won’t be met
If this deadline not feasible, need to consider whether to ‘go live’ Q42017 or wait until Q12018
The delays in the development of a Tourism prototype may mean that the parallel runs may require longer than originally anticipated.
These delays and longer testing may result in at least some of the CAPI data collected during the earlier months of the parallel runs being unreliable
Even if Q32017 ‘go live’ still feasible, need to consider that it is very probable that the Q1 2017 CAPI data will not be good enough to use to produce CAPI results for all of 2017.

## Slide 5: CAPI – Implication of Delays in Development Tourism Prototype
Summary:
  Highly unlikely that a ‘go live’ date of Q32017 is feasible
  Even if Q32017 feasible, highly improbable that we will have useable CAPI data for the full year. Thus break in series during 2017. Implications for users?
  If Q32017 ‘go live’ not feasible, user feedback welcomed on whether we aim for ‘go live’ for Q42017 or wait until Q12018.

## Slide 6: HTS –revision to grossing methodology
New methodology for grossing
Previous grossing - by NUTS regions (8) and number of adults in house (aged 18 and over)
Now 112 grossing cells
  Gender (2)
  NUTS regions (8)
  Age groups (7)